**Test Plan: Google Search Engine**

**Prepared by**: Narendra Singh

Date: 25-Aug-2023

**Table of Contents**

1. **Introduction**

- Purpose

- Scope

- Objectives

- Assumptions

- Dependencies

2. **Test Strategy**

- Testing Types

- Testing Levels

- Entry and Exit Criteria

- Test Deliverables

3. **Test Environment**

- Hardware Requirements

- Software Requirements

- Test Data

4. **Test Schedule**

- Milestones

- Timeline

5. **Test Scenarios**

- Search Functionality

- Advanced Search

- Search Filters

- Autocomplete Suggestions

- Search Result Page

- Search Performance

- Mobile Responsiveness

6. **Test Cases**

- Test Case ID

- Test Scenario

- Test Steps

- Expected Results

- Actual Results

- Status (Pass/Fail)

- Remarks

7. **Test Execution**

- Test Execution Schedule

- Defect Reporting

- Regression Testing

- Test Completion Criteria

8. **Risks and Mitigation**

- Identified Risks

- Mitigation Strategies

9**. Resource Allocation**

- Team Members and Roles

- Tools and Technologies

10. **Conclusion**

- Summary of Testing Activities

- Lessons Learned

**1. Introduction**

**Purpose**: This document outlines the test plan for testing the Google Search Engine to ensure its functionality, performance, and usability.

**Scope**: The testing will cover various aspects of the Google Search Engine, including basic search functionality, advanced search features, search filters, autocomplete suggestions, search result page layout, and mobile responsiveness.

**Objectives**: The main objectives of this testing are to identify and report defects in the search engine, validate its accuracy and reliability, and ensure a seamless user experience.

**Assumptions**:

- The search engine's backend and infrastructure are stable.

- Test data will be provided for various search scenarios.

- The testing environment will closely simulate the production environment.

**Dependencies**:

- Availability of the latest build of the search engine for testing.

- Access to relevant test data.

**2. Test Strategy**

**Testing Types**: Functional Testing, Usability Testing, Performance Testing, Compatibility Testing

**Testing Levels**: System Testing, Acceptance Testing

**Entry Criteria**:

- The development of the search engine is complete for the specific testing cycle.

- Test data is available and prepared.

- Test environment is set up and ready.

**Exit Criteria:**

- All high-priority defects are fixed and verified.

- Test results meet the predefined acceptance criteria.

- Test summary report is prepared.

**Test Deliverables**: Test cases, Test execution reports, Defect reports, Test summary report

**3. Test Environment**

**Hardware Requirements:** Standard PCs and mobile devices for testing.

**Software Requirements**: Latest versions of popular web browsers (Chrome, Firefox, Safari), Mobile emulators/simulators.

Test Data: Sample search queries and result sets for different scenarios.

**4. Test Schedule**

**Milestones**:

- Test Planning and Preparation: 25-Aug-2023

- Test Execution: 05-Sep-2023

- Defect Reporting and Fixing: 10-Sep-2023

- Regression Testing: 12-Sep-2023

**Timeline**: The overall testing process is estimated to be completed within 2 week.

**5. Test Scenarios**

A comprehensive list of test scenarios will cover various aspects of the search engine's functionality and performance. Sample scenarios include:

- User performs a basic search query.

- User utilizes advanced search features (filetype, site, date range).

- User applies search filters (images, videos, news).

- Autocomplete suggestions appear as the user types.

- User navigates through the search result pages.

- Search performance for different query types.

- User performs search with login and without login in google.

**6. Test Cases**

A detailed set of test cases will be created for each test scenario. Each test case will include:

- Test Case ID

- Test Scenario

- Test Steps

- Expected Results

- Actual Results

- Status (Pass/Fail)

- Remarks

**7. Test Execution**

**Test Execution Schedule**: The execution of test cases will follow the defined milestones.

**Defect Reporting**: Any defects discovered during testing will be reported using [defect tracking tool] and communicated to the development team.

**Regression Testing**: After defect fixing, regression testing will be performed to ensure that new changes do not impact existing functionality.

**Test Completion Criteria**: All high-priority defects are fixed and verified. Test cases pass without critical failures.

**8. Risks and Mitigation**

**Identified Risks**:

- Unexpected search engine crashes affecting testing progress.

- Inaccurate search results leading to flawed testing outcomes.

**Mitigation Strategies**:

- Frequent backups of test data and environment to minimize data loss in case of crashes.

- Collaboration with development and QA teams to address any discrepancies in search results.

**9. Resource Allocation**

**Team Members and Roles:**

- Test Lead: Narendra Singh

- Testers: Rakesh Sharma

- Developers: Dev01

- QA Manager: QA01

**Tools and Technologies:**

- **TestRail**: Used for test case management and execution.

- **JIRA**: Used for defect reporting and tracking.

**10. Conclusion**

This test plan outlines the strategy and approach for testing the Google Search Engine. By following this plan, we aim to ensure that the search engine functions accurately, performs well, and provides an excellent user experience. The results and lessons learned from this testing effort will guide future improvements.

\*This document provides an overview of the test plan for the Google Search Engine testing activities. It is subject to updates based on the actual progress and any changes in project requirements.\*